GMS SVN Platform
Detailed Project Document

Custom Web Application + VisualSVN Server + GMS SVN Client + Network Storage

Prepared for: GMS
Date: 16 June 2026
Version: 1.0

This document defines an SVN-only enterprise source-control platform. Git, Gitea and GitHub are not part of the product scope; only Gitea-like collaboration concepts are mapped into SVN-compatible workflows.

# Document Control

| Item | Description |
| --- | --- |
| Document Title | GMS SVN Platform - Detailed Project Document |
| Platform Scope | SVN-only enterprise platform with custom web application, VisualSVN Server, GMS SVN Client and network storage. |
| Excluded Scope | Git repositories, Gitea server, GitHub integration, Git clone/pull/push and Git pull requests. |
| Primary Objective | Build a Gitea-like management and collaboration experience on top of SVN, without adding Git to the platform. |
| Target Users | Super Admin, Client Admin, Repository Admin, Developer, Reviewer and Auditor. |

# Contents

1. Purpose and Background

2. Difference Between SVN and GMS SVN Platform

3. Final Product Scope

4. Gitea-like Features Possible in SVN Platform

5. High-Level Architecture

6. Major Platform Components

7. Technology Stack

8. Web Application Modules

9. GMS SVN Client and File Explorer Integration

10. GMS SVN Server Agent

11. Network Storage Strategy

12. Security, Authentication and Authorization

13. Audit, Reports and Search

14. MVP Development Plan

15. Risks and Design Considerations

16. Final Conclusion

17. References

# 1. Purpose and Background

The purpose of the GMS SVN Platform is to provide a complete enterprise source-control management solution for SVN repositories. The platform will not replace SVN internally. Instead, it will use SVN and VisualSVN Server as the version-control engine and add a custom enterprise layer for repository management, user access, approval workflow, audit logs, reports, backup monitoring and Windows client operations.

The platform should provide a modern web experience similar to Git hosting portals, but the implementation must remain SVN-compatible. Gitea-style features such as repository dashboard, file browser, issue tracking, wiki, project boards, code review-like workflow, notifications and audit views can be implemented as custom modules around SVN behavior.

## Core Product Statement

GMS SVN Platform = Custom Web Application + VisualSVN Server + GMS SVN Client + Network Storage

# 2. Difference Between SVN and GMS SVN Platform

SVN is the version-control engine. The GMS SVN Platform is the complete enterprise application built around that engine.

| Point | SVN / VisualSVN | GMS SVN Platform |
| --- | --- | --- |
| Meaning | SVN is a version-control system used to store files and track revisions. | A full enterprise platform that manages SVN repositories, users, permissions, approvals, reports and client operations. |
| Primary Use | Checkout, update, commit, diff, revert, log, branch, tag and lock/unlock. | Repository administration, access workflow, dashboard, audit trail, reports, network storage and controlled client usage. |
| Interface | SVN command line, TortoiseSVN or VisualSVN Server Manager. | Custom web application and custom Windows client with File Explorer integration. |
| Repository Management | Usually managed by server administrator through VisualSVN tools. | Managed through GMS web dashboard with approval and audit tracking. |
| User Access | VisualSVN users, groups and path-based permissions. | Central RBAC, tenant-level access, permission matrix and approval workflow mapped to VisualSVN access rules. |
| Audit Logs | Basic SVN/VisualSVN logs are available. | Centralized audit log for login, checkout, update, commit, lock, permission changes, approvals and backups. |
| Reports | Requires scripts/manual extraction. | Built-in PDF/Excel reports for repositories, users, permissions, commits and backups. |
| Client Experience | User works through existing SVN clients such as TortoiseSVN. | User works through GMS SVN Client and right-click operations in Windows File Explorer. |

# 3. Final Product Scope

## 3.1 In Scope

SVN repository management through VisualSVN Server.

Custom web dashboard for repositories, users, permissions, approvals, audit logs and reports.

Custom Windows client for checkout, update, commit, diff, log, revert, lock and unlock operations.

Windows File Explorer right-click menu integration for common SVN actions.

Network-based repository, backup, report, attachment and log storage.

Gitea-like collaboration modules redesigned for SVN: issues, wiki, project board, review request and build automation.

VisualSVN PowerShell automation through a controlled GMS Server Agent.

PDF/Excel report generation and searchable repository activity metadata.

## 3.2 Out of Scope

No Git repository hosting.

No Gitea server as a platform component.

No GitHub integration, GitHub App or Octokit.js.

No Git clone, Git pull, Git push or Git pull request workflow.

No Git-native CI workflow; SVN post-commit build automation can be implemented separately.

# 4. Gitea-like Features Possible in SVN Platform

Many Gitea-style features can be implemented in an SVN-only product if they are treated as platform modules rather than Git-native functions. The following table shows what can be implemented directly and what must be redesigned for SVN.

| Gitea-style Feature | SVN Platform Feasibility | GMS SVN Implementation |
| --- | --- | --- |
| Repository dashboard | Fully possible | Repository list, size, latest revision, author, access summary, lock status and backup status. |
| Web file browser | Fully possible | Browse SVN repository folders/files from web using svnlook/svn commands or VisualSVN/web APIs where applicable. |
| Commit history | Fully possible | Display SVN revision log, changed paths, author, date and commit message. |
| Diff viewer | Fully possible | Show file-level and revision-level diff from SVN. |
| Issues / tasks | Fully possible | Custom issue module linked to repository and revision numbers. |
| Project board / Kanban | Fully possible | Custom board for To Do, In Progress, Review and Done workflow. |
| Wiki / documentation | Fully possible | Custom repository wiki or documentation module stored in DB/files, optionally linked with SVN paths. |
| Team/organization management | Fully possible | Company, department, project team and role-based group model. |
| Repository permissions | Fully possible | Repo-level and path-level SVN permissions exposed through a web permission matrix. |
| File lock/unlock | Fully possible | Native SVN lock/unlock flow exposed in web/client. |
| Branch/tag | Fully possible | SVN branch/tag using /trunk, /branches and /tags convention. |
| Pull request | Not directly possible | Use SVN Review Request / Change Request / Branch Merge Approval instead. |
| Code review | Partially possible | Review branch changes or pending change package before merge/commit approval. |
| CI/CD actions | Partially possible | Use SVN post-commit hook or scheduled job to trigger build/test pipeline. |
| Package registry | Optional | Can be built as a separate artifact repository module; not part of SVN core. |

## Recommended Naming for Git-like Features

| Avoid This Name | Use This SVN-Compatible Name |
| --- | --- |
| Pull Request | SVN Review Request / Change Request |
| Merge Request | Branch Merge Approval |
| Clone | SVN Checkout |
| Pull | SVN Update |
| Push | SVN Commit |
| Git Branch Protection | SVN Path Permission + Review Approval |

# 5. High-Level Architecture

User Windows PC
│
├── GMS SVN Client
│   ├── Login and repository browser
│   ├── Checkout / Update / Commit / Diff / Log / Revert
│   ├── Lock / Unlock
│   └── File Explorer right-click menu
│
└── Local SVN Working Copy

--------------------------------------------------

GMS SVN Web Server
│
├── React + TSX Frontend
├── Fastify + TypeScript Backend API
├── PostgreSQL Database
├── Redis + BullMQ Jobs
├── OpenSearch / Elasticsearch
├── PDF / Excel Report Service
├── Email Notification Service
└── Audit Log Service

--------------------------------------------------

SVN Server Side
│
├── VisualSVN Server
│   └── SVN repositories
│
└── GMS SVN Server Agent
    ├── VisualSVN PowerShell automation
    ├── SVN command execution
    ├── Permission management
    ├── Backup command execution
    └── Repository status sync

--------------------------------------------------

Network Storage
│
├── SVN repositories
├── Backups
├── Reports
├── Attachments
└── Logs

# 6. Major Platform Components

| Component | Responsibility |
| --- | --- |
| GMS SVN Web Frontend | Provides browser-based UI for admin dashboard, repositories, permissions, approvals, audit logs, reports and settings. |
| GMS SVN Backend API | Handles authentication, authorization, data validation, workflows, reporting, search indexing and server-agent communication. |
| VisualSVN Server | Hosts SVN repositories and provides SVN server functions, access rules and repository administration. |
| GMS SVN Server Agent | Secure service installed on the VisualSVN Server machine to execute approved VisualSVN/SVN commands only. |
| GMS SVN Client | Windows desktop application for user SVN operations and repository browsing. |
| Explorer Integration Layer | Right-click context menu and optional overlay/status integration inside Windows File Explorer. |
| Network Storage | Central storage for SVN repositories, backups, reports, attachments, exported files and logs. |
| Background Job System | Runs report generation, backups, indexing, email notification and long-running operations. |
| Audit and Reporting Module | Maintains traceability for all important actions and generates PDF/Excel outputs. |

# 7. Technology Stack

| Layer | Selected Technology | Reason / Usage |
| --- | --- | --- |
| Frontend | React.js + TSX + Tailwind CSS + shadcn/ui components | Modern enterprise web UI for repository dashboard, user management, permissions, approvals, reports and audit logs. |
| Backend | Node.js + Fastify + TypeScript + Prisma ORM | Secure and scalable API layer for authentication, RBAC, workflows, repository metadata, reporting and agent communication. |
| Database | PostgreSQL | Stores users, roles, tenants, repositories, permissions, approval workflows, audit logs and client operation logs. |
| Search | OpenSearch / Elasticsearch | Global search across repositories, users, commit messages, revision metadata, audit logs and permission data. |
| Repository Server | VisualSVN Server | Main SVN server for repository hosting and access control. |
| SVN Automation | VisualSVN PowerShell Module | Automates repository creation, user/group management, access rules and server administration through controlled commands. |
| Server Agent | .NET Windows Service preferred; Node.js Windows Service optional | Installed on the VisualSVN server machine to execute approved commands and return results to backend. |
| SVN Client App | .NET WPF / Tauri / Electron | Installed on Windows PC for GUI-based repository browsing and SVN operations. |
| Explorer Integration | Windows Shell Extension / Registry Context Menu | Adds right-click SVN commands in Windows File Explorer. |
| SVN Operations | Apache Subversion CLI | Performs checkout, update, commit, log, diff, revert, branch, tag, lock and unlock. |
| File Storage | Network storage / NAS / SMB 3.x / iSCSI | Central storage for repositories, backups, generated reports, attachments and logs. |
| PDF / Excel | pdfmake, Puppeteer and SheetJS | Generates repository reports, permission matrix, audit reports, backup reports and Excel exports. |
| Email | Nodemailer / SMTP / Gmail API / Microsoft Graph | Sends approval notifications, access requests, backup failure alerts and admin communications. |
| Background Jobs | BullMQ + Redis | Runs long-running report generation, email, search indexing, backup status and synchronization jobs. |
| Authentication | JWT access token + refresh token + bcrypt/argon2 | Provides secure login, API authentication and password protection. |
| Authorization | RBAC + tenant-level access control | Separates Super Admin, Client Admin, Repository Admin, Developer, Reviewer and Auditor permissions. |
| Logging | Pino logger + audit log table | Stores backend logs, command execution logs, SVN events and user activity. |
| Real-Time Updates | WebSocket / Server-Sent Events | Shows live operation progress, report generation status and notifications. |
| Deployment | Docker + Windows Services | Web stack can run in Docker; GMS SVN Server Agent and GMS SVN Client are installed as Windows apps/services. |
| CI/CD for Product Development | GitHub Actions or internal build pipeline | Used only to build/deploy the GMS SVN product itself, not as a Git feature inside the platform. |

# 8. Web Application Modules

| Module | Features |
| --- | --- |
| Dashboard | Total repositories, active users, latest commits/revisions, pending approvals, lock summary, storage usage and backup status. |
| Repository Management | Create, browse, archive, rename, assign owner, view size, view latest revision and configure repository structure. |
| Source Browser | Web browsing of SVN folders/files, revision history, changed paths, file preview and diff view. |
| User Management | Create users, groups, departments, project teams and role assignments. |
| Permission Matrix | Repository/path-level permission view with read, write and no-access status. |
| Approval Workflow | Repository creation approval, access request approval, delete/archive approval and branch merge approval. |
| SVN Review Request | SVN equivalent of pull request: review branch changes, compare revisions and approve merge/change. |
| Issue Tracking | Bug/task records with assignee, priority, status, milestone, comments and revision links. |
| Project Board | Kanban board for To Do, In Progress, Review and Done. |
| Wiki / Documentation | Repository documentation, project notes and knowledge base pages. |
| Backup Management | Backup schedule, backup status, restore request, last successful backup and failure alerts. |
| Audit Logs | Tracks login, logout, checkout, update, commit, lock/unlock, permission change, approval and admin actions. |
| Reports | PDF/Excel reports for repository list, user access, permission matrix, commit history, audit log and backup status. |
| Search | Search repositories, users, commit messages, revisions, paths, issues and audit logs. |
| Admin Settings | SMTP, storage path, retention policy, backup schedule, agent connection and security settings. |

# 9. GMS SVN Client and File Explorer Integration

The GMS SVN Client should provide a controlled enterprise experience similar to TortoiseSVN, but integrated with GMS authentication, audit logging and policy control.

| Client Feature | Description |
| --- | --- |
| Login | User signs in using GMS SVN credentials. Token is stored securely using Windows Credential Manager. |
| Repository List | Client displays only repositories and paths allowed for the logged-in user. |
| Checkout | Downloads SVN working copy from selected repository/path. |
| Update | Gets latest revision from SVN server. |
| Commit | Uploads local changes with commit message and optional issue/review reference. |
| Diff | Compares local changes or revision-to-revision changes. |
| Log | Shows revision history, author, date and commit message. |
| Revert | Reverts local uncommitted changes after user confirmation. |
| Lock / Unlock | Locks files before editing and unlocks after change completion where required. |
| Branch / Tag | Creates SVN branch/tag if user has permission. |
| Explorer Right-Click | Provides context menu actions directly from Windows File Explorer. |
| Operation Audit Sync | Sends client operation metadata to GMS backend for audit trail. |
| Offline Queue | Stores operation logs locally if server is unavailable and syncs later. |
| Auto Update | Client application can be updated through controlled installer/update service. |

## Recommended Client Architecture

GMS Client GUI       -> .NET WPF or Tauri
Explorer Menu        -> Native Windows Shell Extension / Registry context menu
SVN Execution        -> svn.exe
Credential Storage   -> Windows Credential Manager
Audit Sync           -> GMS Backend API
Policy Control       -> Backend-driven permissions and action restrictions

# 10. GMS SVN Server Agent

The GMS SVN Server Agent protects the SVN server from direct command execution by the web backend. It accepts only approved and validated commands from the GMS backend.

| Agent Function | Description |
| --- | --- |
| Create Repository | Create SVN repository using VisualSVN PowerShell cmdlets. |
| Manage Access Rules | Apply user/group/path-level permissions according to GMS RBAC decisions. |
| Read Repository Status | Fetch repository size, latest revision, lock status and health information. |
| Backup Execution | Run approved backup commands and return status to backend. |
| Hook Management | Install or update pre-commit/post-commit hooks for audit/build integration. |
| Command Allowlist | Only predefined commands with validated arguments can be executed. |
| Result Logging | Return command result, error message and execution metadata to backend. |
| Security | Use signed requests, service identity and network restriction between backend and agent. |

## Agent Command Flow

Admin action in Web UI
        ↓
Backend validates user permission and workflow status
        ↓
Approval is completed if required
        ↓
Backend sends signed command to GMS SVN Server Agent
        ↓
Agent validates command allowlist and parameters
        ↓
Agent executes VisualSVN PowerShell / SVN command
        ↓
Agent returns result to backend
        ↓
Backend stores audit log and shows status in UI

# 11. Network Storage Strategy

The platform should avoid storing repository and report data only on the application server local disk. Repository storage must be planned carefully because version-control repositories require reliable file locking, consistent I/O behavior and stable latency.

| Storage Item | Recommended Storage | Notes |
| --- | --- | --- |
| SVN repository data | iSCSI / block-level network disk preferred | Best choice for repository data because it behaves like a local disk from the server point of view. |
| SVN repository data alternative | SMB 3.x UNC path | Use only if validated with VisualSVN and configured correctly; avoid mapped drives. |
| Backups | NAS / SMB share | Use separate backup path with retention and restore validation. |
| Reports | NAS / SMB share or MinIO/S3 | PDF/Excel exports can be stored outside the application server. |
| Attachments | NAS / SMB share or MinIO/S3 | Used for issue attachments, approval files and documentation uploads. |
| Logs export | NAS / SMB share | Operational logs can be exported and archived. |

## Recommended Path Structure

\\GMS-NAS\SVN\Repositories
\\GMS-NAS\SVN\Backups
\\GMS-NAS\SVN\Reports
\\GMS-NAS\SVN\Attachments
\\GMS-NAS\SVN\Logs

## Production Recommendation

| Area | Preferred Option |
| --- | --- |
| SVN Repository Storage | iSCSI disk mounted on VisualSVN Server. |
| Backups | Separate NAS/SMB backup share. |
| Reports | NAS/SMB or object storage. |
| Attachments | NAS/SMB or object storage. |
| Application Database | PostgreSQL data volume with backup and replication strategy. |

# 12. Security, Authentication and Authorization

| Security Area | Recommended Implementation |
| --- | --- |
| Authentication | JWT access token + refresh token with bcrypt/argon2 password hashing. |
| Authorization | RBAC with tenant-level and repository-level access control. |
| Server Agent Security | Signed requests, mutual TLS or private network communication, command allowlist and parameter validation. |
| Client Security | Store tokens in Windows Credential Manager; never store plain passwords. |
| Audit Trail | Every admin action and SVN client operation should be traceable by user, timestamp, repository and source machine. |
| Approval Workflow | High-risk actions such as repository deletion, permission escalation and archive/restore should require approval. |
| Permission Enforcement | Web permissions must be synchronized with VisualSVN repository/path rules. |
| Backup Security | Backup files should be access-controlled and optionally encrypted. |

## Role Model

| Role | Typical Access |
| --- | --- |
| Super Admin | Full platform administration and configuration. |
| Client Admin | Manage users and repositories within assigned tenant/client. |
| Repository Admin | Manage assigned repositories, permissions and approval requests. |
| Developer | Checkout, update, commit, diff, log, lock/unlock based on assigned permissions. |
| Reviewer | Review SVN change requests and branch merge approvals. |
| Auditor | Read-only access to audit logs, reports and repository metadata. |

# 13. Audit, Reports and Search

## 13.1 Audit Events

User login/logout and failed login attempts.

Repository create, rename, archive and restore.

Permission add, update and remove.

SVN checkout, update, commit, revert, diff, log, lock and unlock.

Approval request creation, approval, rejection and cancellation.

Backup start, completion, failure and restore action.

Server-agent command execution and result.

## 13.2 Reports

| Report | Output |
| --- | --- |
| Repository Summary Report | Repository name, owner, size, latest revision, active users and backup status. |
| Permission Matrix Report | User/group access by repository path with read/write/no-access status. |
| User Access Report | All repositories and paths accessible to a selected user. |
| Commit History Report | Revision list with author, date, message and changed paths. |
| Audit Log Report | Filtered action log by user, repository, date range and action type. |
| Backup Report | Backup schedule, latest result, storage location and failure reason if any. |

## 13.3 Search Scope

Repository names and metadata.

Users, groups and roles.

Commit messages and revision numbers.

Changed file paths.

Issue titles and descriptions.

Approval records and audit logs.

# 14. MVP Development Plan

| Phase | Scope | Output |
| --- | --- | --- |
| Phase 1 | Core Web Platform | Login, roles, user management, dashboard and repository metadata. |
| Phase 2 | VisualSVN Server + Network Storage | VisualSVN setup, repository root path, backup path and initial storage validation. |
| Phase 3 | GMS SVN Server Agent | Command allowlist, repository creation, permission management and audit return flow. |
| Phase 4 | Repository Management Web UI | Create/list/browse repositories and manage permissions from web dashboard. |
| Phase 5 | GMS SVN Client | Checkout, update, commit, diff, log, revert, lock and unlock from Windows client. |
| Phase 6 | File Explorer Integration | Right-click SVN operations from Windows File Explorer. |
| Phase 7 | Reports and Audit | Permission matrix, repository summary, commit history, audit log and backup reports. |
| Phase 8 | Gitea-like Collaboration Modules | Issues, project board, wiki and SVN review request workflow. |
| Phase 9 | Build Automation | SVN post-commit build/test pipeline integration if required. |

## Recommended MVP Scope

Login, user roles and admin dashboard.

Repository list and repository creation from web application.

VisualSVN Server Agent integration for approved repository operations.

Repository/path-level permission matrix.

Basic audit log for admin and client operations.

Network storage configuration and backup path setup.

Windows client with checkout, update, commit, diff, log and revert.

File Explorer right-click menu for common SVN actions.

PDF/Excel permission and repository reports.

# 15. Risks and Design Considerations

| Risk / Consideration | Mitigation |
| --- | --- |
| SVN repository storage on network share can affect performance or consistency. | Prefer iSCSI/block-level storage for repositories; validate SMB configuration before production. |
| Web backend executing server commands directly is risky. | Use GMS SVN Server Agent with command allowlist, signed requests and strict validation. |
| Git-style pull request cannot be copied directly to SVN. | Implement SVN Review Request / Change Request using branches, revisions and approval workflow. |
| Explorer integration can be complex. | Use native shell extension or controlled context menu integration; keep GUI separate from shell logic. |
| Permission mismatch between GMS DB and VisualSVN rules. | Use synchronization jobs and periodic permission audit reports. |
| Large repositories may slow search and reporting. | Index only metadata initially; use background jobs for heavy reports. |
| Client offline operations may lose audit sync. | Use local queue and retry logic for audit events. |
| Backup success does not guarantee restore success. | Add scheduled restore validation procedure for critical repositories. |

# 16. Final Conclusion

The GMS SVN Platform is technically feasible as an SVN-only enterprise source-control management solution. It should not include Git, Gitea or GitHub as product components. Instead, it should implement Gitea-like user experience and collaboration modules on top of VisualSVN Server and SVN workflows.

The correct final architecture is a custom GMS web application for administration, a VisualSVN Server backend for SVN repositories, a secure GMS SVN Server Agent for automation, a Windows GMS SVN Client for user operations, File Explorer integration for convenience, and network storage for repositories, backups, reports, attachments and logs.

Final Product: Gitea-like enterprise web interface for SVN, built using VisualSVN + GMS Web App + GMS SVN Client + Network Storage.

# 17. References

| Reference | Purpose |
| --- | --- |
| Gitea Documentation - https://docs.gitea.com/ | Used only to understand Gitea-style feature inspiration such as Git hosting, code review, collaboration, package registry and CI/CD. |
| Apache Subversion Features - https://subversion.apache.org/features.html | Used to confirm SVN capabilities such as version control, file locking and repository operations. |
| VisualSVN Server PowerShell - https://www.visualsvn.com/server/features/powershell/ | Used to confirm VisualSVN PowerShell automation capabilities. |
| VisualSVN Network Share Guidance - https://www.visualsvn.com/support/topic/00022/ | Used for repository storage recommendations, especially local disk preference, iSCSI/block storage and network share caution. |
| TortoiseSVN Explorer Integration - https://tortoisesvn.net/ExplorerIntegration.html | Used to support Windows Explorer context menu and overlay-style client integration concept. |